GOVERNMENT PROCUREMENT CHECKLIST

Quote Comparison and Scope-Gap Checklist

A consistent way to compare differently structured responses before a decision.

Prepared by: Unparalleled Source

Review status: Reviewed by the Unparalleled Source Procurement Desk

Review date: July 18, 2026

# Purpose

Use this checklist to organize quotes or proposals around the same scope, price basis, timing, assumptions, and exclusions.

## How to use this checklist

Bid normalization means placing differently structured responses into one consistent view so reviewers can see material differences. A scope gap is a required item, service, responsibility, or term that a response does not clearly include.

Reviewed by the Unparalleled Source Procurement Desk | July 18, 2026
Questions: unps@unparalleledsource.com | 267-206-8170 | Government Procurement

Privacy note: Do not include controlled, confidential, export-restricted, health-sensitive, financial-account, or procurement-sensitive information in ordinary website or email submissions.

## 1. Comparison basis

Confirm that every response is being reviewed against the same approved requirement.

- The controlling requirement, revision, addenda, and evaluation date are recorded.

- Required, preferred, and optional items are separated.

- The comparison owner and authorized reviewers are named.

Notes / evidence / owner:

## 2. Quote metadata

Capture the source and validity of each response.

- Supplier name, contact, response date, revision, and quote or proposal number are recorded.

- Validity period, currency, payment terms, and required acceptance date are visible.

- The responding entity and proposed fulfillment or performance entity are clear.

Notes / evidence / owner:

## 3. Scope inclusion

Map each required element to an explicit response.

- Each product, service, task, deliverable, location, and option has an included, excluded, alternate, or unclear status.

- Installation, configuration, testing, training, support, and closeout responsibilities are addressed where applicable.

- Customer-furnished items and third-party dependencies are recorded.

Notes / evidence / owner:

## 4. Price basis and quantities

Make the commercial structures comparable without changing the submitted offer.

- Unit prices, extended prices, quantities, minimums, tiers, and option pricing are separated.

- One-time, recurring, usage-based, reimbursable, and estimated charges are identified.

- Freight, travel, taxes, duties, installation, support, escalation, and contingency treatment are visible.

- Any arithmetic or quantity discrepancy is flagged for clarification rather than silently corrected.

Notes / evidence / owner:

## 5. Schedule and lead time

Compare when each response can actually deliver.

- Lead time starts from a defined event such as order, notice to proceed, data receipt, or site readiness.

- Delivery, mobilization, milestone, completion, and acceptance dates are compared.

- Schedule dependencies, blackout periods, and expedited options are recorded.

Notes / evidence / owner:

## 6. Warranties, support, and documentation

Check what remains available after delivery.

- Warranty term, start point, coverage, remedy, and exclusions are clear.

- Support hours, service levels, response targets, maintenance, and renewal terms are compared where applicable.

- Required product data, reports, licenses, manuals, test records, and closeout documents are included or flagged.

Notes / evidence / owner:

## 7. Assumptions, exclusions, and alternates

Read the qualifications before relying on the headline price.

- Every assumption and exclusion is copied into the comparison record in plain language.

- Alternates are separated from the compliant base response and linked to their effect on scope, price, and schedule.

- Conflicts between the response and the requirement are assigned for clarification.

Notes / evidence / owner:

## 8. Logistics and delivery

Confirm that the proposed path works at the destination.

- Shipping terms, packaging, delivery method, receiving limits, storage, staging, and site access are addressed.

- Geographic coverage, field presence, subcontracted work, and handoffs are explicit.

- Returns, damaged goods, disposal, demobilization, and transition responsibilities are clear where applicable.

Notes / evidence / owner:

## 9. Risk questions

Turn material uncertainty into focused clarifications.

- Supply, capacity, schedule, technical, commercial, transition, and performance risks are listed by response.

- Each high-impact unknown has a question, owner, due date, and response status.

- No unsupported rating or preference is added to the record.

Notes / evidence / owner:

## 10. Decision record

Document what the comparison supports and what remains unresolved.

- Material differences, scope gaps, and tradeoffs are summarized.

- Clarifications and final revisions are retained with dates and owners.

- The decision, approval authority, rationale, conditions, and next action are recorded.

Notes / evidence / owner:

# Decision boundary

Normalization improves comparability; it does not replace the buyer's stated evaluation method, independent judgment, or award authority.

Reviewed by the Unparalleled Source Procurement Desk | July 18, 2026
Questions: unps@unparalleledsource.com | 267-206-8170 | Government Procurement

Privacy note: Do not include controlled, confidential, export-restricted, health-sensitive, financial-account, or procurement-sensitive information in ordinary website or email submissions.